**Project Status Report I**

|  |
| --- |
| Date of Report Issue/Prepared: Feb,03, 2023 |

Report Prepared By: Lale

Employer/Organization: Self-Employed

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Rentitus | |
| T21 | |
| Start Date: **Jan 09, 2023** | End Date: **Feb 03, 2023** |
| Green (Good) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| * 60% of the project tasks have been completed. * Progress is on track to meet the estimated completion. * Team members are working effectively to deliver the project objectives. * No major issues haven arisen that would affect the project timeline. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| UI/UX design |  |
| Project documents |  |

Upcoming Objectives for **Feb 04, 2023 to Mar 10, 2023**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| Develop with react native | Artem Elagin | | 1 month | March 3, 2023 |
| Test | Lale Mulati | | 1 week | March 10, 2023 |
| Database design | Elham Veisouei | | 1 week | March 3, 2023 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| UI/UX design & update | | Abdelaziz Omar | Feb 10, 2023 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Insurance company | Search for 3 most reliable and effective insurance company for our rental website | March 3, 2023 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| 3rd party insurance & delivery company | Low | Low | Search few options and decide by group meeting |

**NOTE: Attach additional sheets if insufficient space available**